IT 223 Pelco Technology Audit Project Outline

for new product development

Idea Phase

# Introduction

# Submission of idea

## The form: 690

## Innovations used

## New product origination

### Customer demands versus innovation

### Competition

### Research and development

## Product manager review

### Fits Pelco’s product

### Market strategies

### Is new infrastructure required (core competence)?

# The new idea is presented to the Product Development Committee (PDC)

## VP’s

### Finance

### Sales

### Marketing

### Engineering

### Innovation considerations

# New idea approval

## Product Manager completes a Product Proposal: Template 656

## Idea is recorded on New Product Proposal (NPP) report

## Innovation used

###### Proposal Phase

# Create Product Proposal

## Product Proposal defined as “when an idea is developed into a product definition”

## Defines “what” the new product will do, not “how” it will do it

## Product Proposal elements (from Pelco internal document CP-684):

### Scope

#### General Description

#### Business Objective

#### Product Reputation and Market Segment

#### Product Features, Performance, and Benefits

#### Appearance and Human Factors

#### Product Compatibility

### Specific Product Specifications

#### Published Technical Specifications

#### Safety/Performance/Agency Compliance

#### Installation and Service Requirements

#### Overseas Model

### Model Plan and Costs

#### Proposed Model Numbers, Product Costs, and Dealer Price

#### Explanation of Model Scheme

### Misc. Product Objectives

#### Prototype Evaluation Requirements (Test Plan)

#### Phase-in/Phase-Out Strategy

##### Technology S-Curves

#### Initial Override Forecast

#### Estimate f Mature Volume

## Importance of phase

### Must be completed thoroughly and correctly for other phases to continue successfully

## Pitfalls:

### False-starts

### Delays

### Distractions

## Players:

### Product Manger

### Sales

### Engineering

## Support documentation:

### Sketches

### Similar to statements

### OEM documents and specifications

# Project Review & Approval

## Buyoff path from person-to-person

## Log proposal into New Project Proposal (NPP) Database

### NPP status phases:

### Concept Queue

### NPP database

### Work-in-Process

## Players:

### Product Manager

### Marketing VP

### Marketing Executive Assistant

### Engineering Coordinator

## Support Documentation:

### Two (2) project binders

### Product proposal goes onto corporate network

## Advance to next stage, Concept Phase

Concept Phase:

# Goal: To describe how the requirements of the Product Proposal will be met with further clarification of functions, features, menus and how the product will meet the Market needs.

# Outlines what steps will occur to accomplish the design, including what items are to be purchased from outside sources and what is to be fabricated in house.

# The Concept phase is considered to be a research study only.

## -(ie. No prototyping is done yet at this stage of development.)

# At least two and typically three design alternatives are generated.

## (Why? – The first idea on how to accomplish a design is not always the best idea.)

## Each alternative is analyzed for how well it meets the requirements of the Product Proposal.

## The best design alternative is then described in detail in the Concept Design Specification.

## If design cannot accomplish the approved Concept Design Specification, then one of the other design alternatives is selected and considered.

# Engineering determines the best design approach to meeting the requirements of the Product Propsal. Engineering is also responsible for all work and documents produced.

# Marketing and other departments will supply details as needed to Engineering.

## (Both Engineering and Marketing determine the best way to communicate the ideas generated in the Concept Phase through the use of 3D Cad models, mock-up models or the combination of both).

# The appearance of the product is approved by the company President in this phase.

# A project “matrix” team, led by a Project Engineer, is formulated during this phase which contains individuals from different departments and disciplines depending upon the scope of the project.

# Major milestone dates are generated during the Concept Phase including the product’s market introduction date.  This is tracked weekly.

# The excutive staff, comprised of the President and all Vice Presidents of each support department, review the concept and then sign a Design Specification document designating their final approval of the proposed product.  A copy of this document is then put into a project binder and the project is now deemed ready to begin the Development Phase.

Development Phase

# Team selection

## Product elements (soft. Elect, mech)

# Development tools used at Pelco

## Pro Engineer CAD software

## Pro Tel PCB design software

## Rapid prototypes

## ETC

# Innovation development

## R&D offline/ in the development phase

## Product innovations developed and proven in development

# Mechanical design

## Develop preliminary design

## Confirm space requirments

## Rapid prototypes

## Review design for manufacturability

## Develop BOM

## Develop costs for BOM

# Electronic design

## Develop components list

## Develop components cost

## Test circuit design

## Rapid prototype PCB's

# EMC

## Perform pre-scan on prototypes

## Test final design with full EMC scan

# Product BOM Cost

## Quote product in production quantities

## Construct ENG BOM

## Input component costs

# Launch preparation

## Purchase launch and Pilot quantities of parts

## Plan Launch jobs

## Select assembly line for production

## Select production manager

## Develop AP and IP

# Launch